CENTRAL BANK OF NIGERIA

INFORMATION TECHNOLOGY DEPARTMENT

ITD-AMD Operations & Performance

Management System (ITD-OPMS)

Architecture Requirements Specification

TOGAF 10 Aligned  |  Comprehensive Requirements Catalogue

| Version | 1.0 |
| --- | --- |
| Date | 25 February 2026 |
| Classification | CONFIDENTIAL |
| Status | For Review & Approval |
| Total Requirements | 280+ |

MoSCoW Prioritised  |  TOGAF ADM Phase B-D  |  100 Capabilities  |  280+ Requirements

# Document Control

## Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 0.1 | 2026-02-23 | ABDUL SHADRACH | Initial requirements elicitation and domain analysis |
| 0.5 | 2026-02-23 | ABDUL SHADRACH | Functional requirements for all 7 domains completed |
| 0.8 | 2026-02-24 | ABDUL SHADRACH | NFRs, integration, security, and data requirements added |
| 1.0 | 2026-02-25 | ABDUL SHADRACH | TOGAF alignment, MoSCoW prioritisation, acceptance criteria, traceability |

## Approval Authority

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| ITD Director | [Name] |  |  |
| Head, Application Management Division | [Name] |  |  |
| Head CSO AMD | [Name] |  |  |

## Distribution List

| Recipient | Role | Purpose |
| --- | --- | --- |
| ITD Director | Executive Sponsor | Approval |
| Heads of Division/Office | Business Owners | Review, Validation |
| Head CSO AMD | Governance | Technical Review |

## Glossary of Terms

| Term | Definition |
| --- | --- |
| MoSCoW | Must have, Should have, Could have, Won’t have (this time) — prioritisation framework |
| FR | Functional Requirement — what the system must do |
| NFR | Non-Functional Requirement — how the system must perform |
| BR | Business Requirement — business capability or outcome needed |
| IR | Integration Requirement — external system interface specification |
| SR | Security Requirement — security control or constraint |
| DR | Data Requirement — data management, quality, or retention rule |
| TOGAF ADM | Architecture Development Method — phases A through H |
| ITIL | Information Technology Infrastructure Library — ITSM best practice |
| RBAC/ABAC | Role-Based / Attribute-Based Access Control |
| SLA | Service Level Agreement — measurable service delivery commitment |
| CSAT | Customer Satisfaction Score |
| PIR | Post-Incident / Post-Implementation Review |
| CMDB | Configuration Management Database |
| GRC | Governance, Risk and Compliance |

# Table of Contents

Document Control	1

Version History	1

Approval Authority	1

Distribution List	1

Glossary of Terms	1

Table of Contents	1

1. Executive Summary	1

1.1 Purpose	1

1.2 Scope	1

1.3 MoSCoW Prioritisation Framework	1

1.4 Requirements Taxonomy	1

2. Business Requirements	1

2.1 Strategic Business Requirements	1

2.2 Operational Business Requirements	1

3. Functional Requirements — Domain A: Division Governance & Organisation	1

3.1 Policy Management (A1–A3)	1

3.2 RACI Matrix Management (A4)	1

3.3 Meetings, Decisions & Actions (A5–A8)	1

3.4 OKR Cascade & Strategic Alignment (A9–A12)	1

4. Functional Requirements — Domain B: People, Workforce & Admin	1

4.1 Skills & Competency Management (B1–B3)	1

4.2 Onboarding & Offboarding (B4–B6)	1

4.3 Roster, Leave & Capacity (B7–B10)	1

4.4 Training & Development (B11–B14)	1

5. Functional Requirements — Domain C: Work Planning & Execution	1

5.1 Portfolio & Roadmap Management (C1–C4)	1

5.2 Work Breakdown & Task Management (C5–C8)	1

5.3 Risk, Issue & Change Management (C9–C14)	1

5.4 Stakeholder & Reporting (C15–C18)	1

6. Functional Requirements — Domain D: IT Service Management	1

6.1 Service Catalog (D1–D2)	1

6.2 Incident Management (D3–D6)	1

6.3 Service Request Fulfilment (D7–D9)	1

6.4 Problem Management (D10–D12)	1

6.5 SLA Management (D13–D17)	1

6.6 CSAT, Queues & Reporting (D18–D24)	1

7. Functional Requirements — Domain E: Asset, Configuration & Inventory	1

7.1 Asset Lifecycle Management (E1–E5)	1

7.2 CMDB & Relationships (E6–E8)	1

7.3 License, Warranty & Renewal (E9–E12)	1

8. Functional Requirements — Domain F: Collaboration, Communications & Knowledge	1

8.1 Knowledge Base (F1–F5)	1

8.2 Workspaces, Search & Communications (F6–F10)	1

9. Functional Requirements — Domain G: Security, Risk, Compliance & Audit Readiness	1

9.1 Risk Management (G1–G3)	1

9.2 Audit Preparation & Evidence (G4–G6)	1

9.3 Access Reviews & Compliance (G7–G10)	1

10. Non-Functional Requirements	1

10.1 Performance Requirements	1

10.2 Availability & Reliability	1

10.3 Usability Requirements	1

10.4 Maintainability & Operability	1

11. Integration Requirements	1

11.1 Microsoft Entra ID Integration	1

11.2 Microsoft Graph API Integration	1

12. Security Requirements	1

12.1 Authentication & Session Management	1

12.2 Authorisation & Access Control	1

12.3 Data Protection	1

12.4 Audit & Compliance	1

13. Data Requirements	1

13.1 Data Architecture	1

13.2 Data Quality & Integrity	1

13.3 Data Retention & Classification	1

14. Infrastructure Requirements	1

14.1 Compute & Hosting	1

14.2 Network & Security	1

14.3 Environments	1

15. Requirements Traceability Matrix	1

15.1 Traceability Summary	1

16. Constraints, Assumptions and Dependencies	1

16.1 Constraints	1

16.2 Assumptions	1

16.3 Dependencies	1

17. Acceptance Criteria and Verification Framework	1

17.1 Verification Methods	1

17.2 Acceptance Authority	1

Update in Microsoft Word: References → Update Table to populate page numbers.

# 1. Executive Summary

## 1.1 Purpose

This Architecture Requirements Specification (ARS) document captures the complete set of requirements for the ITD Operations & Performance Management System (ITD-OPMS) at the Central Bank of Nigeria. It is produced as a key deliverable of TOGAF ADM Phases B (Business Architecture), C (Information Systems Architecture), and D (Technology Architecture), and serves as the contractual baseline against which the delivered system will be validated.

The document catalogues over 280 individual requirements across business, functional, non-functional, integration, security, data, and infrastructure categories. Each requirement is uniquely identified, described, prioritised using the MoSCoW framework, traced to its source domain, and paired with measurable acceptance criteria to enable objective verification during testing and acceptance.

## 1.2 Scope

This requirements specification covers the seven capability domains of ITD-OPMS, encompassing 100 discrete business capabilities that span the full operational surface area of the CBN Information Technology Department:

| Domain | Code | Capabilities | Requirement Count |
| --- | --- | --- | --- |
| Division Governance & Organisation | A | 12 | ~30 |
| People, Workforce & Admin | B | 14 | ~25 |
| Initiative Tracking, Dashboard aand Work Planning & Execution | C | 18 | ~35 |
| Collaboration, Communications & Knowledge | D | 10 | ~20 |
| Security, Risk, Compliance & Audit Readiness | E | 10 | ~25 |
| Cross-Cutting (NFR, Integration, Security, Data, Infra) | — | — | ~65 |

## 1.3 MoSCoW Prioritisation Framework

All requirements are prioritised using MoSCoW to guide phased delivery:

| Priority | Definition | Delivery Phase | % of Total |
| --- | --- | --- | --- |
| Must | Non-negotiable for MVP launch. System is unacceptable without these. | 90-day MVP (Phases 1–5) | ~55% |
| Should | Important for full value delivery. Included if time/budget permit in MVP. | MVP stretch or Phase 2 | ~25% |
| Could | Desirable enhancements. Delivered in post-MVP expansion phases. | Phases 2–4 | ~15% |
| Won’t (this time) | Recognised need but explicitly deferred. Documented for future planning. | Year 2+ | ~5% |

## 1.4 Requirements Taxonomy

Requirements are categorised using the following taxonomy aligned with TOGAF standards:

| Category | Prefix | Description |
| --- | --- | --- |
| Business Requirements | BR-xxx | Business outcomes, capabilities, and strategic alignment needs |
| Functional Requirements | FR-xxx | Specific system behaviours and features grouped by capability domain |
| Non-Functional Requirements | NFR-xxx | Performance, scalability, availability, usability, maintainability |
| Integration Requirements | IR-xxx | External system interfaces, protocols, and data exchange specifications |
| Security Requirements | SR-xxx | Authentication, authorisation, data protection, and audit controls |
| Data Requirements | DRA-xxx | Data model, quality, retention, classification, and privacy rules |
| Infrastructure Requirements | INR-xxx | Hosting, network, storage, backup, and disaster recovery specifications |

# 2. Business Requirements

Business requirements define the strategic outcomes and organisational capabilities that ITD-OPMS must deliver. These requirements are derived from stakeholder interviews, CBN strategic priorities, operational pain points, and audit findings.

## 2.1 Strategic Business Requirements

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| BR-001 | The system shall provide a single, authoritative operating platform for all ITD Divisions and Offices, eliminating operational silos and fragmented tooling. | Must | ITD Director | All 7 domains accessible from unified portal |
| BR-002 | The system shall demonstrate continuous audit readiness by capturing every material action with immutable evidence, enabling audit response within hours rather than weeks. | Must | Audit/Compliance | Audit evidence retrievable within 4 hours of request |
| BR-003 | The system shall enforce enterprise governance standards while permitting operational flexibility at the divisional level through configurable templates and guardrails. | Must | ITD Director | Tenants can configure workflows within defined guardrails |
| BR-004 | The system shall provide real-time visibility into IT operations across all divisions through dashboards, reports, and executive packs. | Must | ITD Director | Executive dashboard loads within 5 seconds with current data |
| BR-005 | The system shall improve SLA compliance to 95% or above within 6 months of deployment through automated tracking, alerts, and escalation. | Must | Service Owners | SLA compliance dashboard shows ≥95% within 6 months |
| BR-006 | The system shall achieve 90% CMDB accuracy within 90 days of deployment through structured registration, tagging, and reconciliation processes. | Should | Asset Managers | Reconciliation report shows ≥90% accuracy |
| BR-007 | The system shall support progressive rollout from pilot division (AMD) to full ITD-wide deployment with minimal re-architecture or data migration. | Must | Architecture | New tenant onboarding completed within 2 business days |
| BR-008 | The system shall integrate seamlessly with CBN’s Microsoft 365 ecosystem for authentication, communication, and directory services. | Must | IT Infrastructure | SSO, Email, Teams notifications operational |
| BR-009 | The system shall reduce average time to assemble audit evidence packs from weeks to hours through automated evidence collection and packaging. | Must | Audit/Compliance | Evidence pack generated within 4 hours |
| BR-010 | The system shall provide workforce visibility including skills, capacity, workload, and training status to enable data-driven resource allocation. | Should | Division Heads | Workforce dashboard showing capacity utilisation |

## 2.2 Operational Business Requirements

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| BR-011 | The system shall automate approval workflows to eliminate manual paper-based processes, reducing approval cycle time by at least 60%. | Must | All Divisions | Average approval cycle time reduced by 60% |
| BR-012 | The system shall provide self-service capabilities for common IT requests, reducing service desk workload for routine items by 40%. | Should | Service Desk | Self-service fulfilment rate ≥40% |
| BR-013 | The system shall generate monthly executive performance packs automatically, replacing manual report compilation. | Should | ITD Director | Executive pack generated on schedule without manual intervention |
| BR-014 | The system shall support delegation of authority with time-bound, auditable role elevation to ensure business continuity during absences. | Must | All Divisions | Delegation activates/deactivates with audit trail |
| BR-015 | The system shall provide knowledge management capabilities to capture institutional knowledge and reduce dependency on individual expertise. | Should | All Divisions | KB articles created and accessed by users |
| BR-016 | The system shall track all IT assets from procurement to disposal with full chain-of-custody evidence for audit purposes. | Must | Asset Managers | Asset lifecycle fully tracked with disposal certificates |
| BR-017 | The system shall support OKR cascade from department level to unit level, enabling strategic alignment tracking. | Should | ITD Director | OKRs cascade and progress visible at all levels |
| BR-018 | The system shall provide CSAT measurement capabilities for IT service delivery to drive continuous improvement. | Should | Service Owners | CSAT surveys triggered after ticket closure |

# 3. Functional Requirements — Domain A: Division Governance & Organisation

Domain A encompasses the governance capabilities that enable structured decision-making, policy management, and strategic alignment. These requirements support capabilities A1 through A12.

## 3.1 Policy Management (A1–A3)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-A001 | The system shall support a complete policy lifecycle: Draft → Review → Approve → Publish → Attest → Retire, with version control at each stage. | Must | Governance | Policy transitions through all lifecycle stages with version history |
| FR-A002 | The system shall enforce approval workflows for policy creation and modification, requiring designated approver signoff before publication. | Must | Governance | Policy cannot be published without required approvals |
| FR-A003 | The system shall maintain a complete version history of all policies with diff comparison between versions. | Must | Audit | Any two policy versions can be compared side-by-side |
| FR-A004 | The system shall support policy attestation campaigns where designated personnel acknowledge reading and understanding policies. | Should | Compliance | Attestation completion rate tracked per policy |
| FR-A005 | The system shall allow policies to be scoped to specific tenants (divisions/offices) or applied enterprise-wide. | Must | Governance | Policy scope correctly limits visibility |
| FR-A006 | The system shall generate notifications for policy expiry, review dates, and pending attestations. | Must | Notifications | Notifications sent at configured intervals before expiry |
| FR-A007 | The system shall support policy categorisation and tagging for easy discovery and filtering. | Should | Usability | Policies filterable by category, status, and scope |

## 3.2 RACI Matrix Management (A4)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-A008 | The system shall support creation and maintenance of RACI matrices for processes, projects, and services. | Must | Governance | RACI matrix created with R/A/C/I assignments |
| FR-A009 | The system shall enforce that every RACI entry has exactly one Accountable person assigned. | Must | Governance | System rejects RACI without single Accountable |
| FR-A010 | The system shall provide RACI coverage reports showing unassigned responsibilities. | Should | Governance | Report identifies gaps in RACI coverage |

## 3.3 Meetings, Decisions & Actions (A5–A8)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-A011 | The system shall support meeting management including agenda creation, minutes recording, and action item tracking. | Must | Governance | Meeting created with agenda, minutes captured, actions tracked |
| FR-A012 | The system shall link meeting decisions to their source meeting with full attendee, vote, and rationale capture. | Must | Audit | Decision traceable to specific meeting and participants |
| FR-A013 | The system shall track action items arising from meetings with owner, due date, status, and completion evidence. | Must | Governance | Action items tracked to completion with evidence |
| FR-A014 | The system shall provide overdue action item dashboards and automated reminder notifications. | Should | Governance | Overdue actions flagged with reminders sent |
| FR-A015 | The system shall support meeting recurrence patterns and template agendas for standing meetings. | Could | Usability | Recurring meetings auto-created with template agendas |

## 3.4 OKR Cascade & Strategic Alignment (A9–A12)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-A016 | The system shall support OKR (Objectives and Key Results) definition at department, division, office, and unit levels. | Should | Strategy | OKRs created at all organisational levels |
| FR-A017 | The system shall enable OKR cascade with parent-child alignment tracking from department to unit level. | Should | Strategy | Child OKRs linked to parent with alignment visible |
| FR-A018 | The system shall track OKR progress with configurable scoring methodology (percentage, RAG, numeric). | Should | Strategy | OKR progress updated and visible on dashboards |
| FR-A019 | The system shall support KPI definition, data capture, and threshold-based alerting. | Should | Performance | KPIs tracked with alerts on threshold breach |
| FR-A020 | The system shall provide organisational structure visualisation showing hierarchy, roles, and reporting lines. | Must | Governance | Org chart rendered from directory data |
| FR-A021 | The system shall support committee and working group management with membership, charter, and meeting tracking. | Could | Governance | Committees managed with membership and charter |
| FR-A022 | The system shall generate audit trail entries for all governance actions including policy changes, decisions, and OKR updates. | Must | Audit | All governance actions appear in audit log |

# 4. Functional Requirements — Domain B: People, Workforce & Admin

Domain B covers IT workforce management capabilities beyond core HR functions, enabling skills-based resource allocation, structured onboarding/offboarding, and workforce analytics.

## 4.1 Skills & Competency Management (B1–B3)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-B001 | The system shall maintain a skills inventory for all ITD personnel with skill categories, proficiency levels, and certification status. | Should | Workforce | Skills recorded per user with proficiency levels |
| FR-B002 | The system shall support skills gap analysis comparing team capabilities against role requirements. | Could | Workforce | Gap analysis report generated per team/unit |
| FR-B003 | The system shall support a competency framework with defined skill levels per role type. | Could | HR/Workforce | Competency framework configured and linked to roles |
| FR-B004 | The system shall provide a skills search capability to find personnel with specific expertise. | Should | Resource Mgmt | Users searchable by skill and proficiency level |

## 4.2 Onboarding & Offboarding (B4–B6)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-B005 | The system shall support onboarding checklist management with configurable task templates per role type. | Must | Workforce | Onboarding checklist created from template with tasks assigned |
| FR-B006 | The system shall track onboarding checklist completion with percentage progress and overdue item alerts. | Must | Workforce | Progress tracked; overdue items generate notifications |
| FR-B007 | The system shall support offboarding checklists including system access revocation tracking and knowledge transfer verification. | Must | Security | Offboarding checklist ensures access revocation tracked |
| FR-B008 | The system shall generate evidence of completed onboarding/offboarding for audit purposes. | Must | Audit | Completion certificates stored in evidence vault |

## 4.3 Roster, Leave & Capacity (B7–B10)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-B009 | The system shall support roster management for shift-based teams with schedule creation and publication. | Could | Operations | Rosters created and visible to team members |
| FR-B010 | The system shall provide leave tracking with capacity impact visibility for team planning. | Should | Workforce | Leave recorded with team capacity view updated |
| FR-B011 | The system shall support capacity planning showing available versus allocated hours per team member. | Should | PMO | Capacity dashboard shows allocation per person |
| FR-B012 | The system shall provide workload balance reporting to identify over/under-utilised personnel. | Should | Division Heads | Workload report highlights imbalances |

## 4.4 Training & Development (B11–B14)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-B013 | The system shall track training records and professional certifications with expiry dates. | Should | Workforce | Training and certifications recorded with expiry tracking |
| FR-B014 | The system shall generate certification expiry alerts at configurable intervals before expiration. | Should | Notifications | Alerts sent 90/60/30 days before expiry |
| FR-B015 | The system shall support training needs analysis based on skills gaps and role requirements. | Could | Workforce | Training recommendations generated from gap analysis |
| FR-B016 | The system shall provide workforce analytics dashboards showing skills distribution, training completion rates, and capacity trends. | Should | Division Heads | Workforce dashboard with key metrics |

# 5. Functional Requirements — Domain C: Work Planning & Execution

Domain C provides comprehensive project and programme management capabilities supporting the full project lifecycle from portfolio planning through benefits realisation.

## 5.1 Portfolio & Roadmap Management (C1–C4)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-C001 | The system shall support portfolio-level roadmap management with visual timeline, dependencies, and RAG status indicators. | Must | PMO | Roadmap displays projects with timeline and RAG status |
| FR-C002 | The system shall support project initiation with charter, scope definition, stakeholder identification, and approval workflow. | Must | PMO | Project created with charter and approval obtained |
| FR-C003 | The system shall maintain project status dashboards showing timeline adherence, budget utilisation, risk exposure, and milestone completion. | Must | PMO | Project dashboard renders with real-time status |
| FR-C004 | The system shall support dependency mapping between projects and work items with impact analysis. | Should | PMO | Dependencies mapped and impact analysis available |

## 5.2 Work Breakdown & Task Management (C5–C8)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-C005 | The system shall support Work Breakdown Structure (WBS) creation with hierarchical task decomposition. | Must | PMO | WBS created with parent-child task hierarchy |
| FR-C006 | The system shall support task assignment to individuals or teams with due dates, priority, and effort estimates. | Must | PMO | Tasks assigned with due date and priority |
| FR-C007 | The system shall track milestone completion with automated progress calculation and burn-down visualisation. | Must | PMO | Milestone burn-down chart renders accurately |
| FR-C008 | The system shall support task status transitions (To Do → In Progress → Review → Done) with configurable workflows. | Must | PMO | Tasks transition through configured workflow states |
| FR-C009 | The system shall provide Gantt-style or timeline views for project schedules. | Should | PMO | Visual timeline rendered for project schedule |
| FR-C010 | The system shall support effort tracking with actual versus estimated comparisons. | Should | PMO | Actual effort logged and compared to estimates |

## 5.3 Risk, Issue & Change Management (C9–C14)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-C011 | The system shall support risk register management with likelihood, impact, mitigation plans, and risk owners. | Must | PMO | Risks registered with assessment and mitigation plans |
| FR-C012 | The system shall support issue tracking with categorisation, owner assignment, resolution tracking, and escalation. | Must | PMO | Issues tracked to resolution with escalation path |
| FR-C013 | The system shall support change request management with impact assessment and approval workflows. | Should | PMO | Change requests processed through approval workflow |
| FR-C014 | The system shall support resource allocation tracking with conflict detection when personnel are over-committed. | Should | PMO | Resource conflicts flagged automatically |
| FR-C015 | The system shall support benefits realisation tracking linking project deliverables to expected business outcomes. | Could | PMO | Benefits tracked against business case targets |
| FR-C016 | The system shall support Post-Implementation Reviews (PIR) with structured templates and lesson capture. | Should | PMO | PIR completed with lessons captured and shared |

## 5.4 Stakeholder & Reporting (C15–C18)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-C017 | The system shall support stakeholder register management with influence/interest mapping and communication preferences. | Could | PMO | Stakeholders registered with communication plan |
| FR-C018 | The system shall generate project status reports automatically from tracked data. | Must | PMO | Status report generated without manual compilation |
| FR-C019 | The system shall provide portfolio-level analytics including on-time delivery %, resource utilisation, and risk exposure trends. | Should | ITD Director | Portfolio analytics dashboard with key metrics |
| FR-C020 | The system shall support release management with versioned release plans, test coverage tracking, and go-live checklists. | Could | PMO | Release managed through structured lifecycle |

# 6. Functional Requirements — Domain D: IT Service Management

Domain D implements ITIL 4-aligned IT service management processes. With 24 capabilities and approximately 55 requirements, this is the largest functional domain, reflecting the central role of service management in ITD operations.

## 6.1 Service Catalog (D1–D2)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-D001 | The system shall maintain a service catalog with categorised service offerings, descriptions, SLA targets, and fulfillment workflows. | Must | ITSM | Service catalog populated and accessible to users |
| FR-D002 | The system shall support catalog item configuration including dynamic forms, approval requirements, and assignment rules. | Must | ITSM | Catalog items configurable with forms and workflows |
| FR-D003 | The system shall display service catalog items based on user entitlements and organisational scope. | Must | ITSM | Users see only catalog items they are entitled to |
| FR-D004 | The system shall support service catalog versioning with change history and approval for modifications. | Should | ITSM | Catalog changes tracked with approval workflow |

## 6.2 Incident Management (D3–D6)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-D005 | The system shall support incident logging through self-service portal, email integration, and manual creation by support staff. | Must | ITSM | Incidents created through multiple channels |
| FR-D006 | The system shall classify incidents by category, priority (P1–P4), and urgency using configurable impact-urgency matrix. | Must | ITSM | Incidents classified with priority calculated from matrix |
| FR-D007 | The system shall support incident assignment via auto-assignment rules, manual routing, and queue-based assignment. | Must | ITSM | Incidents assigned within configured timeframes |
| FR-D008 | The system shall track incident lifecycle: Logged → Classified → Assigned → In Progress → Resolved → Closed. | Must | ITSM | Incidents transition through complete lifecycle |
| FR-D009 | The system shall support incident escalation based on SLA thresholds, priority, and manual escalation triggers. | Must | ITSM | Escalations triggered automatically and manually |
| FR-D010 | The system shall link related incidents to identify patterns and support problem investigation. | Should | ITSM | Related incidents linked with pattern visibility |
| FR-D011 | The system shall support major incident declaration with automated communication plans and stakeholder notification. | Must | ITSM | Major incident triggers communication plan activation |
| FR-D012 | The system shall require Post-Incident Reviews (PIR) for all P1 and P2 incidents within 5 business days. | Must | ITSM | PIR created and tracked for P1/P2 incidents |

## 6.3 Service Request Fulfilment (D7–D9)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-D013 | The system shall support service request submission through a self-service portal with catalog-driven dynamic forms. | Must | ITSM | Requests submitted via self-service with dynamic forms |
| FR-D014 | The system shall route service requests through configurable approval chains based on request type and value. | Must | ITSM | Requests routed through appropriate approval chain |
| FR-D015 | The system shall track request fulfilment status with estimated delivery dates and requester notifications. | Must | ITSM | Requester receives status updates throughout lifecycle |
| FR-D016 | The system shall support bulk request processing for common, repeatable service requests. | Could | ITSM | Bulk requests processed in batch |

## 6.4 Problem Management (D10–D12)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-D017 | The system shall support problem record creation from recurring incidents or proactive investigation. | Must | ITSM | Problems created and linked to source incidents |
| FR-D018 | The system shall support root cause analysis documentation with structured investigation templates. | Must | ITSM | RCA documented with investigation findings |
| FR-D019 | The system shall maintain a known error database (KEDB) with workarounds linked to knowledge base articles. | Should | ITSM | Known errors documented with linked workarounds |
| FR-D020 | The system shall track permanent fix implementation through integration with change management. | Should | ITSM | Permanent fix linked to change request |

## 6.5 SLA Management (D13–D17)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-D021 | The system shall support SLA policy definition with response and resolution targets per priority level. | Must | ITSM | SLA policies configured with measurable targets |
| FR-D022 | The system shall track SLA compliance in real-time with countdown timers and breach prediction. | Must | ITSM | SLA timer visible on every ticket with breach warning |
| FR-D023 | The system shall support business hours calendars with holiday schedules for accurate SLA calculation. | Must | ITSM | SLA timers pause outside business hours |
| FR-D024 | The system shall generate SLA compliance reports per service, team, priority, and tenant. | Must | ITSM | SLA reports generated with configurable dimensions |
| FR-D025 | The system shall support SLA pause/resume for pending-customer states to ensure accurate measurement. | Must | ITSM | SLA timer pauses when awaiting customer response |
| FR-D026 | The system shall trigger automated breach notifications at configurable warning thresholds (e.g., 80%, 100%). | Must | ITSM | Notifications sent at 80% and 100% SLA thresholds |
| FR-D027 | The system shall support multi-level escalation chains triggered by SLA breach events. | Must | ITSM | Escalation chain activates on SLA breach |

## 6.6 CSAT, Queues & Reporting (D18–D24)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-D028 | The system shall trigger CSAT surveys after ticket closure with configurable survey templates. | Should | ITSM | CSAT survey sent within 24hrs of ticket closure |
| FR-D029 | The system shall aggregate CSAT scores per service, team, and agent with trend reporting. | Should | ITSM | CSAT trends visible on dashboards |
| FR-D030 | The system shall support queue management with configurable queues per team, skill, and priority. | Must | ITSM | Queues configured and tickets routed correctly |
| FR-D031 | The system shall support auto-assignment rules based on skills, workload, round-robin, or affinity. | Should | ITSM | Auto-assignment distributes tickets according to rules |
| FR-D032 | The system shall provide service management dashboards showing ticket volumes, SLA compliance, backlog aging, and team performance. | Must | ITSM | ITSM dashboard renders with real-time metrics |
| FR-D033 | The system shall support communication template management for standard ticket responses. | Should | ITSM | Templates available for common responses |
| FR-D034 | The system shall support a self-service knowledge base integrated with the service request portal. | Should | ITSM | KB articles displayed during request submission |

# 7. Functional Requirements — Domain E: Asset, Configuration & Inventory

Domain E manages the complete lifecycle of IT assets and configuration items, ensuring accurate inventory, compliance tracking, and audit-ready disposal evidence.

## 7.1 Asset Lifecycle Management (E1–E5)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-E001 | The system shall support asset registration with configurable attributes per asset type (hardware, software, virtual, cloud). | Must | CMDB | Assets registered with type-specific attributes |
| FR-E002 | The system shall track asset lifecycle states: Procured → Received → Active → Maintenance → Retired → Disposed. | Must | CMDB | Assets transition through complete lifecycle |
| FR-E003 | The system shall support asset tagging with unique identifiers, location tracking, and owner assignment. | Must | CMDB | Assets tagged with unique IDs and assigned owners |
| FR-E004 | The system shall support disposal management with approval workflows and disposal certificate generation. | Must | Audit | Disposal completed with certificate in evidence vault |
| FR-E005 | The system shall support asset categorisation and classification aligned with CBN’s asset management taxonomy. | Must | CMDB | Assets classified according to standard taxonomy |

## 7.2 CMDB & Relationships (E6–E8)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-E006 | The system shall maintain a Configuration Management Database (CMDB) with CI types, attributes, and relationship mapping. | Must | CMDB | CMDB populated with CIs and relationships |
| FR-E007 | The system shall support CI relationship types: runs-on, depends-on, connected-to, managed-by, with visual topology views. | Should | CMDB | CI relationships mapped and visualised |
| FR-E008 | The system shall support CMDB reconciliation comparing discovered data against registered records with discrepancy reporting. | Should | CMDB | Reconciliation identifies and reports discrepancies |

## 7.3 License, Warranty & Renewal (E9–E12)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-E009 | The system shall track software licenses with entitlement quantities, assigned users, and compliance status. | Must | CMDB | License compliance tracked and reportable |
| FR-E010 | The system shall track warranty and maintenance contracts with expiry dates and renewal alerting. | Must | CMDB | Warranty expiry alerts sent at configured intervals |
| FR-E011 | The system shall generate renewal reminders at configurable intervals (90, 60, 30 days) before expiry. | Must | Notifications | Renewal alerts delivered on schedule |
| FR-E012 | The system shall provide asset reporting including inventory summaries, compliance status, aging analysis, and cost allocation. | Should | CMDB | Asset reports generated with required dimensions |

# 8. Functional Requirements — Domain F: Collaboration, Communications & Knowledge

## 8.1 Knowledge Base (F1–F5)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-F001 | The system shall support knowledge base article management with categorisation, tagging, and full-text search. | Should | Knowledge | KB articles searchable and categorised |
| FR-F002 | The system shall support article lifecycle: Draft → Review → Published → Archived → Retired with version control. | Should | Knowledge | Articles transition through lifecycle with versioning |
| FR-F003 | The system shall support article templates for common knowledge types (how-to, troubleshooting, FAQ, best practice). | Could | Knowledge | Templates available for article creation |
| FR-F004 | The system shall track article usage metrics (views, helpful/not helpful votes, linked tickets). | Could | Knowledge | Usage metrics recorded and reportable |
| FR-F005 | The system shall integrate KB search results into the self-service portal during ticket submission. | Should | Knowledge | Relevant KB articles suggested during submission |

## 8.2 Workspaces, Search & Communications (F6–F10)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-F006 | The system shall provide tenant-scoped workspaces for document collaboration and team communication. | Could | Knowledge | Workspaces created per team with shared access |
| FR-F007 | The system shall support global search across all accessible content (tickets, assets, articles, projects, policies). | Should | Usability | Search returns results across all modules |
| FR-F008 | The system shall support announcement management with targeted distribution to divisions, offices, or all-ITD. | Could | Communications | Announcements published to targeted audiences |
| FR-F009 | The system shall support document management with version control, access control, and retention tagging. | Could | Knowledge | Documents managed with versioning and access control |
| FR-F010 | The system shall provide knowledge analytics showing article coverage, gap areas, and contribution metrics. | Could | Knowledge | Knowledge analytics dashboard available |

# 9. Functional Requirements — Domain G: Security, Risk, Compliance & Audit Readiness

## 9.1 Risk Management (G1–G3)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-G001 | The system shall support risk register management with risk identification, assessment (likelihood × impact), and treatment plans. | Must | GRC | Risks registered with assessment and treatment plans |
| FR-G002 | The system shall support configurable risk assessment matrices with heat map visualisation. | Should | GRC | Risk heat map renders with current data |
| FR-G003 | The system shall support risk monitoring with status tracking, owner accountability, and review scheduling. | Must | GRC | Risk reviews scheduled and tracked |
| FR-G004 | The system shall support risk escalation workflows when risk ratings exceed defined thresholds. | Should | GRC | High risks auto-escalated to senior management |

## 9.2 Audit Preparation & Evidence (G4–G6)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-G005 | The system shall support audit preparation management with audit scope definition, timeline, and evidence requirements. | Must | Audit | Audit preparation tracked with clear evidence requirements |
| FR-G006 | The system shall support automated evidence collection workflows that package evidence from across the platform. | Must | Audit | Evidence pack assembled automatically from system data |
| FR-G007 | The system shall maintain an evidence vault with immutable storage, cryptographic checksums, and retention policies. | Must | Audit | Evidence stored immutably with verifiable checksums |
| FR-G008 | The system shall provide audit readiness scoring based on evidence completeness and remediation status. | Should | Audit | Audit readiness score calculated and displayed |

## 9.3 Access Reviews & Compliance (G7–G10)

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-G009 | The system shall support periodic access review campaigns where managers attest direct reports’ system access. | Must | Security | Access review campaigns executed with attestation tracking |
| FR-G010 | The system shall track access review exceptions with justification, approval, and time-bound exception grants. | Must | Security | Exceptions documented with justification and expiry |
| FR-G011 | The system shall support compliance control mapping linking platform controls to regulatory/framework requirements. | Could | GRC | Controls mapped to compliance frameworks |
| FR-G012 | The system shall provide compliance dashboards showing control effectiveness, attestation rates, and remediation status. | Should | GRC | Compliance dashboard renders with current data |
| FR-G013 | The system shall support policy attestation tracking with completion rates and overdue follow-up. | Should | Compliance | Attestation completion tracked per policy |
| FR-G014 | The system shall generate GRC reports including risk exposure trends, audit findings aging, and compliance posture. | Should | GRC | GRC reports generated with required content |

# 10. Non-Functional Requirements

Non-functional requirements define how the system must perform across quality dimensions. These requirements apply globally and constrain the architecture and implementation.

## 10.1 Performance Requirements

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| NFR-001 | Web portal pages shall load within 3 seconds under normal load conditions (95th percentile). | Must | Performance | Page load p95 ≤3 seconds measured by synthetic monitoring |
| NFR-002 | API endpoints shall respond within 500ms for simple CRUD operations (95th percentile). | Must | Performance | API response p95 ≤500ms measured by Prometheus |
| NFR-003 | API endpoints shall respond within 2 seconds for complex queries and reports (95th percentile). | Must | Performance | Report API p95 ≤2 seconds |
| NFR-004 | Dashboard rendering shall complete within 5 seconds including data aggregation. | Must | Performance | Dashboard load ≤5 seconds with current data |
| NFR-005 | Global search shall return results within 2 seconds across all indexed content. | Should | Performance | Search results returned ≤2 seconds |
| NFR-006 | Batch operations (reports, exports, reconciliation) shall complete within 5 minutes for standard data volumes. | Should | Performance | Batch jobs complete ≤5 minutes |
| NFR-007 | The system shall support at least 200 concurrent users without performance degradation. | Must | Scalability | 200 concurrent users with no SLA breach |
| NFR-008 | The system shall support at least 500,000 records per major entity table without query degradation. | Must | Scalability | Query performance maintained at 500K records |

## 10.2 Availability & Reliability

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| NFR-009 | The system shall achieve 99.5% availability during business hours (Monday–Friday, 07:00–19:00 WAT). | Must | Availability | Uptime ≥99.5% measured monthly |
| NFR-010 | Planned maintenance windows shall be limited to weekends with 48-hour advance notification. | Must | Availability | Maintenance windows documented and communicated |
| NFR-011 | The system shall recover from single-component failures without total service outage (graceful degradation). | Should | Reliability | Component failure does not cause total outage |
| NFR-012 | Database backups shall be performed daily with continuous WAL archiving for point-in-time recovery. | Must | Reliability | Backups verified; PITR tested quarterly |
| NFR-013 | Recovery Point Objective (RPO) shall not exceed 15 minutes. | Must | DR | WAL streaming lag ≤15 minutes |
| NFR-014 | Recovery Time Objective (RTO) shall not exceed 4 hours. | Must | DR | DR restoration completed ≤4 hours |
| NFR-015 | Disaster recovery drills shall be conducted quarterly with evidence stored in the evidence vault. | Must | DR | DR drill completed quarterly with evidence |

## 10.3 Usability Requirements

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| NFR-016 | The system shall provide a consistent, responsive web interface that works on desktop browsers (Chrome, Edge, Firefox). | Must | Usability | UI renders correctly on supported browsers |
| NFR-017 | The system shall provide role-aware navigation showing only modules and features relevant to the user’s role and scope. | Must | Usability | Navigation adapts based on user role |
| NFR-018 | The system shall provide contextual help and tooltips for complex forms and workflows. | Should | Usability | Help content available on complex screens |
| NFR-019 | The system shall support tenant-branded dashboards with division-specific colour coding and labels. | Could | Usability | Dashboards customisable per tenant |
| NFR-020 | New users shall be able to submit a service request within 5 minutes of first login without formal training. | Should | Usability | Usability testing confirms 5-minute task completion |
| NFR-021 | The system shall comply with WCAG 2.1 Level AA accessibility standards. | Should | Accessibility | Accessibility audit confirms AA compliance |

## 10.4 Maintainability & Operability

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| NFR-022 | All application code shall be version-controlled in Git with documented branching and release strategies. | Must | Maintainability | Git repository with documented workflow |
| NFR-023 | All APIs shall be documented with OpenAPI 3.0 specifications kept in sync with implementation. | Must | Maintainability | OpenAPI specs validate against implementation |
| NFR-024 | Configuration changes (workflows, forms, SLAs) shall be manageable through a Configuration Studio UI without code deployment. | Must | Operability | Configuration changes applied without deployment |
| NFR-025 | Deployment processes shall be automated and repeatable through documented scripts and CI/CD pipelines. | Must | Operability | Deployment scripted and documented |
| NFR-026 | Operational runbooks shall be maintained for all routine operations including deployment, backup, restore, and incident response. | Must | Operability | Runbooks documented and tested |
| NFR-027 | The system shall support zero-downtime deployments for routine updates using blue-green or rolling deployment patterns. | Should | Operability | Updates applied without downtime |

# 11. Integration Requirements

Integration requirements define the interfaces, protocols, and data exchange specifications for all external system integrations.

## 11.1 Microsoft Entra ID Integration

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| IR-001 | The system shall authenticate users via Microsoft Entra ID using OIDC with PKCE for the web application flow. | Must | Identity | SSO login successful via Entra ID |
| IR-002 | The system shall validate JWT access tokens on every API request checking issuer, audience, signature, and expiry. | Must | Security | Invalid tokens rejected; valid tokens accepted |
| IR-003 | The system shall map Entra ID security groups to platform roles for RBAC enforcement. | Must | Identity | Group membership correctly maps to platform roles |
| IR-004 | The system shall support Entra ID Conditional Access policies including MFA and device compliance. | Must | Security | MFA enforced through Conditional Access |
| IR-005 | The system shall support token refresh without requiring user re-authentication during active sessions. | Must | Usability | Sessions maintained without re-login during active use |

## 11.2 Microsoft Graph API Integration

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| IR-006 | The system shall synchronise organisational hierarchy from Microsoft Graph (/users, /manager, /directReports) via delta queries. | Must | Directory | Org hierarchy synchronised and current |
| IR-007 | The system shall extract Division/Office/Unit attributes from standard or extension user attributes in Azure AD. | Must | Directory | Organisational attributes correctly mapped |
| IR-008 | The system shall deliver email notifications via Microsoft Graph sendMail API with template-driven rendering. | Must | Notifications | Email notifications delivered successfully |
| IR-009 | The system shall post channel messages to Microsoft Teams via Graph API for SLA alerts, incident comms, and approvals. | Must | Notifications | Teams notifications posted to correct channels |
| IR-010 | The system shall support Adaptive Card format for Teams approval notifications with quick-action buttons. | Should | Notifications | Approval cards rendered with action buttons in Teams |
| IR-011 | The system shall implement dead letter queue (DLQ) for failed notification deliveries with retry and alerting. | Must | Reliability | Failed deliveries captured in DLQ with alerts |
| IR-012 | The system shall handle Microsoft Graph API rate limits gracefully using throttling, batching, and exponential backoff. | Must | Reliability | Rate limit responses handled without data loss |

# 12. Security Requirements

Security requirements define the controls, policies, and mechanisms that protect the platform and its data in alignment with CBN’s IT Security Policy Framework.

## 12.1 Authentication & Session Management

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| SR-001 | The system shall not store or process any user credentials; all authentication shall be delegated to Microsoft Entra ID. | Must | Security | No credentials stored in platform database |
| SR-002 | The system shall enforce session timeout after 30 minutes of inactivity with secure session termination. | Must | Security | Session expires after 30 minutes idle |
| SR-003 | The system shall support session revocation on password change or security event in Entra ID. | Must | Security | Session invalidated on Entra security event |

## 12.2 Authorisation & Access Control

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| SR-004 | The system shall implement RBAC with at least 6 defined roles mapped to Entra ID security groups. | Must | Security | 6 roles configured with group mapping |
| SR-005 | The system shall implement ABAC scope boundaries restricting data access by Division/Office/Unit attributes. | Must | Security | Users cannot access data outside their scope |
| SR-006 | The system shall enforce tenant isolation ensuring no user can access another tenant’s data without explicit authorisation. | Must | Security | Cross-tenant access blocked; violations logged |
| SR-007 | The system shall support time-bound delegations with approval workflow and automatic expiry. | Must | Security | Delegation activates and expires as configured |
| SR-008 | The system shall log all authorisation decisions (grant and deny) in the audit trail. | Must | Audit | Auth decisions appear in audit log |

## 12.3 Data Protection

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| SR-009 | All network communication shall use TLS 1.2 or higher. | Must | Security | TLS 1.2+ verified on all connections |
| SR-010 | Data at rest shall be encrypted using AES-256 or equivalent. | Must | Security | Encryption verified for database and storage |
| SR-011 | Application secrets shall be managed through Docker secrets or dedicated vault solution; no secrets in code or config files. | Must | Security | No secrets found in source code or config |
| SR-012 | The system shall implement CSRF protection for all state-changing web requests. | Must | Security | CSRF tokens validated on mutations |
| SR-013 | The system shall implement security headers: HSTS, CSP, X-Frame-Options, X-Content-Type-Options. | Must | Security | Security headers present on all responses |
| SR-014 | The system shall implement rate limiting per tenant and per user on all API endpoints. | Must | Security | Rate limits enforced; excessive requests rejected |
| SR-015 | The system shall mask sensitive fields in API responses based on user role and data classification. | Should | Security | Sensitive fields masked for unauthorised roles |

## 12.4 Audit & Compliance

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| SR-016 | Every state-changing operation shall generate an immutable audit event with actor, action, entity, changes, and timestamp. | Must | Audit | Audit events generated for all mutations |
| SR-017 | Audit events shall be stored in an append-only table with no UPDATE or DELETE operations permitted. | Must | Audit | Audit table DDL confirms no update/delete |
| SR-018 | Audit events shall include SHA-256 checksums for tamper detection. | Must | Audit | Checksums present and verifiable on audit events |
| SR-019 | Audit log retention shall be a minimum of 7 years in compliance with CBN regulatory requirements. | Must | Compliance | Retention policy configured for 7+ years |
| SR-020 | The system shall support audit log export in standard formats (CSV, JSON) for external analysis. | Should | Audit | Audit logs exportable in CSV and JSON |

# 13. Data Requirements

## 13.1 Data Architecture

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| DRA-001 | All tenant-scoped database tables shall include a tenant_id column as the primary scoping mechanism. | Must | Data | tenant_id present on all scoped tables |
| DRA-002 | The system shall support optional PostgreSQL Row-Level Security (RLS) as a defense-in-depth measure. | Should | Data | RLS policies deployable and tested |
| DRA-003 | The system shall use PostgreSQL JSONB columns for flexible, schema-less attributes where appropriate. | Must | Data | JSONB used for extensible attributes |
| DRA-004 | Database migrations shall be version-controlled and applied through automated migration tools. | Must | Data | Migrations tracked and repeatable |

## 13.2 Data Quality & Integrity

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| DRA-005 | The system shall enforce referential integrity through foreign key constraints on all relationship columns. | Must | Data | FK constraints present and enforced |
| DRA-006 | The system shall validate all user input against defined data types, length limits, and format rules. | Must | Data | Invalid input rejected with clear error messages |
| DRA-007 | The system shall prevent duplicate records through unique constraints and idempotency mechanisms. | Must | Data | Duplicate submissions prevented |
| DRA-008 | The system shall maintain created_at, updated_at, and created_by, updated_by metadata on all records. | Must | Data | Metadata columns populated automatically |

## 13.3 Data Retention & Classification

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| DRA-009 | All data shall be classified upon creation according to CBN’s Data Classification Policy. | Must | Compliance | Data classification applied automatically |
| DRA-010 | Retention tags shall be applied automatically based on entity type and classification. | Must | Compliance | Retention tags present on all records |
| DRA-011 | Audit evidence shall be retained for a minimum of 7 years with immutable retention policies. | Must | Compliance | 7-year retention enforced for audit data |
| DRA-012 | Data disposal shall generate evidence of destruction including method, date, and authorisation. | Must | Audit | Disposal evidence captured in evidence vault |

# 14. Infrastructure Requirements

## 14.1 Compute & Hosting

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| INR-001 | The system shall be deployable on Linux virtual machines (Ubuntu 22.04 LTS or later) using Docker containers. | Must | Infra | Deployment successful on Ubuntu + Docker |
| INR-002 | Application server(s) shall have minimum 8 vCPU, 16GB RAM, 100GB SSD storage. | Must | Infra | VMs provisioned with required specifications |
| INR-003 | Database server shall have minimum 8 vCPU, 32GB RAM, 500GB SSD storage with dedicated IOPS. | Must | Infra | DB server provisioned with required specifications |
| INR-004 | Object storage shall have minimum 1TB initial capacity with expansion capability. | Must | Infra | Storage provisioned and expandable |
| INR-005 | Monitoring server shall have minimum 4 vCPU, 16GB RAM, 200GB SSD storage. | Must | Infra | Monitoring server provisioned |

## 14.2 Network & Security

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| INR-006 | Network firewall rules shall restrict inbound traffic to HTTPS (TCP 443) from CBN internal network only. | Must | Security | Firewall rules verified; no unexpected open ports |
| INR-007 | Outbound network access shall be restricted to approved Microsoft 365 endpoints via allowlist. | Must | Security | Outbound traffic limited to approved domains |
| INR-008 | Docker networks shall isolate frontend, backend, and monitoring containers into separate network segments. | Must | Security | Network isolation verified between segments |
| INR-009 | CBN-issued TLS certificates shall be provisioned for all environments (DEV, UAT, PROD). | Must | Security | TLS certificates installed and valid |
| INR-010 | Load balancer shall be configured for the application servers with health check monitoring. | Should | Infra | Load balancer configured with health checks |

## 14.3 Environments

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| INR-011 | Four environments shall be provisioned: DEV, UAT, PROD, and DR with network isolation between them. | Must | Infra | 4 environments provisioned and isolated |
| INR-012 | Each environment shall have independent databases, configurations, and secrets. | Must | Security | No shared credentials or data between environments |
| INR-013 | DR environment shall mirror PROD configuration with warm standby capability. | Must | DR | DR environment mirrors PROD configuration |

# 15. Requirements Traceability Matrix

The Requirements Traceability Matrix (RTM) maps each requirement to its source capability domain, implementation module, test case reference, and delivery phase. The full RTM is maintained as a living document and will be populated during detailed design.

## 15.1 Traceability Summary

| Domain | Req Range | Module | Phase | Test Suite |
| --- | --- | --- | --- | --- |
| A – Governance | FR-A001 to FR-A022 | Governance | Phase 2 (Wk 3-5) | TS-GOV |
| B – People | FR-B001 to FR-B016 | People & Workforce | Phase 2 + Post-MVP | TS-PPL |
| C – Planning | FR-C001 to FR-C020 | Planning / PMO | Phase 2 (Wk 3-5) | TS-PMO |
| D – ITSM | FR-D001 to FR-D034 | ITSM | Phase 3 (Wk 6-8) | TS-ITSM |
| E – CMDB | FR-E001 to FR-E012 | CMDB & Assets | Phase 4 (Wk 9-10) | TS-CMDB |
| F – Knowledge | FR-F001 to FR-F010 | Knowledge | Post-MVP | TS-KB |
| G – GRC | FR-G001 to FR-G014 | GRC / Audit | Phase 5 (Wk 11-12) | TS-GRC |
| NFR | NFR-001 to NFR-027 | Cross-cutting | All phases | TS-NFR |
| Integration | IR-001 to IR-012 | Integration Layer | Phase 1 + ongoing | TS-INT |
| Security | SR-001 to SR-020 | Security Layer | Phase 1 + ongoing | TS-SEC |
| Data | DRA-001 to DRA-012 | Data Layer | Phase 1 + ongoing | TS-DATA |
| Infrastructure | INR-001 to INR-013 | Infrastructure | Phase 0 (Pre-build) | TS-INFRA |

# 16. Constraints, Assumptions and Dependencies

## 16.1 Constraints

| Req ID | Requirement Description | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| CON-001 | The system must be deployable on-premises within CBN’s data centre; public cloud hosting is not permitted for the initial release. | Must | Policy | Deployment verified on CBN infrastructure |
| CON-002 | The technology stack must use Golang for backend and Next.js for frontend as mandated by the architecture standards. | Must | Standards | Stack compliance verified |
| CON-003 | All authentication must be delegated to Microsoft Entra ID; no local authentication mechanisms are permitted. | Must | Security | No local auth found in system |
| CON-004 | The system must comply with CBN’s IT Security Policy Framework in all aspects. | Must | Compliance | Security review confirms compliance |
| CON-005 | The 90-day MVP timeline is fixed; scope must be managed through MoSCoW prioritisation. | Must | Schedule | MVP delivered within 90-day window |
| CON-006 | All data must reside within Nigeria in compliance with data sovereignty requirements. | Must | Legal | Data residency verified within Nigeria |

## 16.2 Assumptions

- CBN will provision required Linux VMs within 2 weeks of project approval.

- Microsoft Entra ID tenant is accessible with Graph API permissions grantable by CBN M365 administration.

- Dedicated PostgreSQL DBA support will be available from CBN infrastructure team.

- Network connectivity between application servers and Microsoft 365 endpoints is available.

- CBN-issued TLS certificates will be provided for all environments within 1 week of request.

- Business stakeholders from the pilot division (AMD) will be available for requirements validation and UAT.

- Existing IT processes and workflows have been documented sufficiently for system configuration.

- The architecture team has access to CBN’s IT Security Policy Framework for compliance mapping.

## 16.3 Dependencies

| ID | Dependency | Owner | Required By | Impact if Delayed |
| --- | --- | --- | --- | --- |
| DEP-001 | Linux VM provisioning for DEV/UAT/PROD/DR | Infrastructure | Week 0 | Blocks all development |
| DEP-002 | Entra ID app registration + Graph API permissions | IAM Team | Week 1 | Blocks authentication |
| DEP-003 | TLS certificates for all environments | Security Office | Week 1 | Blocks HTTPS |
| DEP-004 | Teams admin consent for notification API | M365 Admin | Week 4 | Blocks Teams integration |
| DEP-005 | PostgreSQL production setup with DBA | DBA Team | Week 6 | Blocks production deployment |
| DEP-006 | Network firewall rules for M365 outbound | Network Ops | Week 1 | Blocks all integrations |
| DEP-007 | Business hours and SLA definitions from service owners | Service Owners | Week 5 | Blocks SLA engine configuration |
| DEP-008 | Pilot division (AMD) users provisioned in Entra groups | IAM Team | Week 2 | Blocks UAT |

# 17. Acceptance Criteria and Verification Framework

All requirements will be verified through a structured acceptance process aligned with each delivery phase. The verification framework defines the testing strategy, acceptance authority, and evidence requirements.

## 17.1 Verification Methods

| Method | Description | Applicable To | Evidence |
| --- | --- | --- | --- |
| Unit Testing | Automated tests validating individual functions and modules | All FR, SR, DRA | Test coverage report ≥80% |
| Integration Testing | Tests validating interactions between modules and external systems | All IR, SR | Integration test results |
| System Testing | End-to-end tests validating complete workflows | All FR, NFR | System test execution report |
| Security Testing | Penetration testing, vulnerability scanning, access control validation | All SR | Security test report |
| Performance Testing | Load testing, stress testing, endurance testing | All NFR (performance) | Performance benchmark report |
| User Acceptance Testing (UAT) | Business stakeholder validation of functionality and usability | All FR, BR | UAT signoff document |
| Compliance Review | Audit and compliance team review of controls and evidence | All SR, DRA, compliance | Compliance review report |
| DR Testing | Disaster recovery drill with documented evidence | INR, NFR (availability) | DR drill evidence package |

## 17.2 Acceptance Authority

| Phase Gate | Acceptance Authority | Required Artefacts |
| --- | --- | --- |
| Foundation (Wk 2) | Architecture Team + Security Office | SSO functional, tenant isolation verified, audit events captured |
| Governance + PMO (Wk 5) | ARB + Business Stakeholders | Governance workflows operational, dashboards rendering |
| ITSM Core (Wk 8) | Service Owners + ARB | Tickets flowing, SLAs tracking, notifications delivered |
| CMDB + Evidence (Wk 10) | Asset Managers + Audit Team | Assets tracked, evidence vault operational |
| GRC + Reporting (Wk 12) | CISO + Audit Team + ITD Director | GRC operational, executive pack generated |
| Go-Live (Wk 14) | ITD Director + ARB + CISO | All Must requirements verified, security review passed, DR drill completed |

— End of Document —

Central Bank of Nigeria  |  Information Technology Department  |  ITD-OPMS Architecture Requirements Specification v1.0